## Slide 1
[Samsung PRISM] Preliminary Discussion
Team
College Professor(s): XX / Email ID
Students:
  Snehil Chatterjee / snehil.chatterjee2022@vitstudent.ac.in
  XX / Email ID
  XX / Email ID
  XX / Email ID
Department:
Date: 5 Aug 2019
[Quantum Safe Cryptography]

## Slide 2
<Work-let Area – Quantum Safe Cryptography> | < Deployment of Quantum Safe Crypto algorithms in Android>
Problem Statement
As quantum computing is getting more accessible to users, it creates alarm for cryptographic use cases if it gets misused by attackers. So many improvements / enhancements being done to make crypto algorithms quantum resistant.
NIST has selected some of the crypto algorithms based on their selection criteria.
We need to bring up those algorithms in Android ecosystem.
Additional Information
https://openquantumsafe.org/
https://pqca.org/
https://github.com/open-quantum-safe/liboqs/
Expectations
Explore open source library that provides quantum safe algorism.
Build native shared library for Android platform (ARM-v8a)
Integrate native library with Android Application.
Develop use case using Standard crypto graphic algorithm and quantum safe algorithm.
  Sign / Verify
  Sharing shared Secret
Prepare comparison report on timing , CPU , Memory consumption (Standard vs Quantum safe algorithms)
Provide theoretical analysis how NIST selected algorithms justify post quantum resistance.
Training/ Pre-requisites
Sound knowledge on Cryptography algorithms.
Hands on with native library development and cross compilation.
Android App (kotlin) Development
Contact Point:
Rajesh Kumar Panda
Senior Chief Engineer
rajesh.p9@samsung.com
+91-7827545253
Project Timeline
Kick Off Meeting
Problem Statement shared and discussed
Milestone 1 < 1st Month >
Explore Crypto Algorithms selected by NIST for post quantum requirements.
Explore open source library for the algorithm implementations.
Milestone 2 < 2nd Month >
Select open source library.
Build and validate algorithms in PC.
Cross compile and build shared library for Android.
Develop Android app and integrate the library.
Closure < 3rd Month >
Develop secure key sharing and sign/verify use case using standard algorithm and quantum safe algorithm.
Prepare and share comparison report and Analysis Report.
Work-let expected duration – 3 months
2
Members
Bipin Jadav
Engineer
bipin.jadav@samsung.com
+91-7567739101

## Slide 3
Literature survey and study
Major Observations / Conclusions:
(provide details about your findings, experimental opinion – Use separate slide if necessary)
Some of the proposed solutions:
Key Encapsulation Mechanisms (KEMs):
Learning with Errors / Ring Learning with Errors (CRYSTALS-Kyber) {APPROVED}
Supersingular Isogeny Key Encapsulation (SIKE & SIDH) {NOT APPROVED}
Digital Signatures:
Winternitz One Time Signature (Base of LMS and XMSS) {APPROVED}
CRYSTALS-Dilithium {APPROVED}
Falcon {APPROVED}
SPHINCS+ {APPROVED}
Key findings:
1) Only one KEM has been standardized so far (CRYSTALS-Kyber)
2) Since both Kyber and Dilithium are lattice based problems, it shows the strength of the lattice based problems in Quantum Safe Cryptography
3) Presence of Open Quantum Safe allows easy implementation of the algorithms (Rust, Java and Python wrappers are also available)
Experimental Opinions:
1) Exploring Supersingular Isogeny more since there are no other active isogeny-based candidates participating in the NIST standardization
Process.
2) Implementing Moriya and Fouotsa’s proposed modification for SIKE/SIDH for measuring the extent of performance degradation (if performance is decent it can still be used)

## Slide 4
Identified Resource Requirements
Mention any GPU/Device etc requirement here clearly.
Also mention which of these can be fulfilled at college level (Lab etc).

## Slide 5
Academic Calendar Breaks (If Any)
Mention any planned academic activity (Internals/Exams/Holidays/Events/Other Internships etc) in next 6 months which will impact project timeline.
This helps in setting up the expectation of delivery timeline.

## Slide 6
Queries
Challenges :
(Discuss in the form of bullets, what are the next action steps, any road blocks / bottlenecks)

## Slide 7
Professor Comments
Slide to be filled in by professor (Either of two)
Please mention below points at the least:
  Proposed monthly progress approach
  Latest paper reviewed regarding the problem statement area
  Professor Expert Insights

## Slide 8
Thank you